Bangazon Orientation
Teamwork Using Sprints

---
Topics
Topics
1. Agile Development
2. Scrum
3. Bangazon Ground Rules

---
Waterfall
Waterfall
The old way of doing project management. Non-iterative, linear progress.
Software done in 6 distinct phases:
1. Requirements
2. Design
3. Implementation
4. Verification
5. Deployment
6. Maintenance

---
Problems with Waterfall
Problems with Waterfall
Unknown, unexpected requirements
Major problems aren’t identified early
Clients don’t see projects until the development is done

---
Agile Methodology
Agile Methodology

---
Agile is a time boxed, iterative approach to software delivery that builds software incrementally from the start of the project, instead of trying to deliver it all at once near the end. -AgileNutshell.com

---
Individuals and Actions
Over
Processes and Tools
Individuals and Actions
Over
Processes and Tools

---
Working Software
Over
Comprehensive Documentation
Working Software
Over
Comprehensive Documentation

---
Customer Collaboration
Over
Contract Negotiations
Customer Collaboration
Over
Contract Negotiations

---
Responding to Change
Over
Following a Plan
Responding to Change
Over
Following a Plan

---
Scrum
Scrum

---
Scrum Team Roles
Scrum Team Roles
Product Owner - Represents the product's stakeholders to the team. Acts as the voice of the customer. Sets priorities, gives requirements.
Scrum Master - Helps the team deliver work by removing roadblocks. Runs the daily standup and ensures the team follows scrum process.
Development Team

---
Scrum Workflow
Scrum Workflow
Scrum developments is done in sprints (iterations) that last for a preset amount of time.
Each sprint consists of:
Planning
Daily scrum meetings
Review
Retrospective
Other processes: Backlog Grooming, Team Norms

---
5 Values of Scrum
5 Values of Scrum
Commitment: Team members individually commit to achieving their team goals, each and every sprint.
Courage: Team members know they have the courage to work through conflict and challenges together so that they can do the right thing.
Focus: Team members focus exclusively on their team goals and the sprint backlog; there should be no work done other than through their backlog.
Openness: Team members and their stakeholders agree to be transparent about their work and any challenges they face.
Respect: Team members respect each other to be technically capable and to work with good intent.

---
Benefits of Scrum
Benefits of Scrum
Scrum assumes that requirements will change. Being able to get near-immediate feedback allows a team to move with change as it happens.
Scrum let’s teams delivery quickly. Teams don’t wait until all requirements are clearly outlined before they start working - the only part that has to be defined is the work of a sprint.

---
How does this work in the real world?
How does this work in the real world?

---
Bangazon Ground Rules
Planning
Daily Stand Up
Retrospectives
Bangazon Ground Rules