How to Plan a Big Project

---
Topics
Topics
Defining Your Project
Writing Your User Stories
Determining Your Priorities

---
What’s Your Project Idea?
What’s Your Project Idea?

---
What makes a good project idea?
Solves a Problem
Entertains
Clear Requirements
What makes a good project idea?

---
You have an idea.
You have an idea.

---
You have an idea. Now what?
You have an idea. Now what?

---
User Story Mapping
User Story Mapping

---
Project Synopsis
What are you making?
Why are you making it?
Project Synopsis

---
Personas
Who is using your app?
Personas

---
Personas
Personas
NOTE: It's common to use large sticky notes, cards, or a whiteboard for this process.
Consider your project's potential user groups.
(i.e. buyer, sellers, administrators, students, teachers, hikers, musicians)
For each persona, list the following:
Activities they would complete in your app
Pain points of how they do those activities now
Any additional notes

---
Map Your Stories
Break down persona activities into workable user stories or tickets
Map Your Stories

---
Things You’ll Need
Things You’ll Need
Whiteboard or wall
Four different color sticky notes

---
Personas
Personas

---
Activities
Activities

---
User Stories
User Stories

---
Technical Tasks
Technical Tasks

---
Prioritize Your Backlog
Place your tickets in order
Consider dependencies
Prioritize Your Backlog

---
Start Development
Start Development